Biomass-to-Board Engine

Executive Summary & Phase 1 Scope of Work

A working Prototype to test in the market

Author: jeff ive

Version: 0.1

Date of publishing: 07/09/2026

Signed off by/ Reviewed by: Jeff Ive

Document sensitivity: Internal/Public/Confidential

Contents

1.	Executive Summary	2

1.1	Strategic Context & Purpose	2

1.2	Key Project Timeline & Milestones	2

1.3	Dual System Access Modes	3

2.	Scope of Work & Software Requirements	3

# Executive Summary

## Strategic Context & Purpose

Adaptavate is developing the Biomass-to-Board Engine—a Digital Twin platform designed to model, optimize, and deploy our black technology across global manufacturing facilities. The platform connects regional raw material availability with board formulation, plant processing, carbon performance, and commercial returns (referred to internally as the 'Golden Thread'). A full scope of long-term vision for the Engine has been drafted, this document outlines a specification of a first iteration, designed to test the concept with customers.

The Phase 1 Minimum Viable Product (MVP) transforms Adaptavate’s existing proprietary Excel model into an interactive application. It serves two primary functions:

Product testing: Aligning technical and commercial teams on the scope and architecture of the tool. This prototype can serve as a feedback loop from end users to understand the appetite for such a tool, and what features are of value.

Partner Evaluation Tool: Provide potential B2B licensees with a structured decision-making environment to evaluate deployment scenarios without exposing Adaptavate’s underlying trade secrets, pyrolysis reaction parameters, or formulation intellectual property. This outcome will harness the value of the data already acquired by Adaptavate and show the flexibility of the technology platform to potential licensees, attracting potential partners to embark on a black technology deployment programme.

## Key Project Timeline & Milestones

This back ground calculator for this engine is in build, and the simplified GUI need to be tested at an Industry conference in October. Adaptavate are seeking developers in the near term to capitalise on this testing opportunity.

| Task | Completion |
| --- | --- |
| Target Completion / Testing Start | October 1, 2026 |
| Live External Conference Demo | October 14, 2026 |
| Primary Output Requirement | Functional Interactive Web GUI (Phase 1 Prototype) |

## Dual System Access Modes

The data that sits behind the engine is currently being iterated. The full scoping document outlines two different operating modes, highlighted below. The phase 1 MVP should focus on a simplified partner mode. Expandability is a consideration, to deliver full functionality to both modes, however if simplifications are require to deliver the MVP in the required timescale priority should be given to the partner mode.

Partner Mode (External): A streamlined interface where prospective clients adjust macro variables and view high-level technical, financial, and environmental outcomes. Intermediate calculations, raw material formulations, and pyrolysis reaction parameters remain fully hidden and secure.

Adaptavate Mode (Internal): Full administrative access to raw data, formulation ratios, conversion factors, and operational parameters for internal scenario modelling and engineering validation.

# Scope of Work & Software Requirements

  - Technical Architecture & Execution Options

To guarantee delivery ahead of the October 1 internal testing milestone, software contractors may propose a range of execution strategies:

Option A — Python Web Wrapper (or equivalent): Wrap the existing Excel calculation engine in a Python web framework (e.g., Streamlit, Anvil, or OpenPyXL back-end with a custom front-end). This offers the fastest build time, zero risk of formula translation error, and rapid iteration capabilities.

Option B — Native Code Translation: Extract and convert all Excel cell formulas into server-side application logic (Node.js/Python) paired with a clean web front-end (React/Vue).

It is understood that migrating the excel data set out of Excel, could we time consuming and may be difficult for Adaptavate to continue to modify and maintain. The priority is to be able to test the concept at the conference in October.

Mandatory Security Requirement: Regardless of the architecture chosen, the solution must enforce strict server-side evaluation so external clients only receive computed output values, ensuring trade-secret formulas and intermediate logic are not obvious to the end user. For the initial trials it is foreseen that

  - Prescriptive Input Variables (Control Panel)

| Variable Name | Unit | Input Type | Description / Range |
| --- | --- | --- | --- |
| Biomass Feedstock Type | Category | Dropdown | Selection of available regional biomass sources |
| Feedstock Delivered Cost | £ / tonne | Slider (£50 - £500) | Local cost per tonne of delivered biomass |
| Annual Plant Capacity | m² / year | Numeric Field | Total baseline board output of partner facility |
| Current Gas Consumption | kWh / m² | Numeric Field | Baseline natural gas usage per unit produced |
| Line Conversion Level | % | Slider (10–100%) | Share of plant production converted to GypBlack |
| Biochar Inclusion Rate | % | Slider (5–30%) | Percentage of formulation replaced by biochar |
| Carbon Credit Price | £ / tCO₂e | Slider (£50 - £500) | Assumed market value for carbon removal credits |
| Carbon Credit Accumulation | Toggle Option | Inset Offset Hybrid | Assumed market value for carbon removal credits |
| Biomass Feedstock Type | Category | Dropdown | Selection of available regional biomass sources |
| Feedstock Delivered Cost | £ / tonne | Numeric Slider | Local cost per tonne of delivered biomass |

  - Prescriptive Output Variables (Results Dashboard)

| Module | Output Variable | Unit | Strategic Metric |
| --- | --- | --- | --- |
| Energy Security | Gas Displacement | % & MWh / yr | Reduced exposure to natural gas price volatility |
| Resource Security | Gypsum Savings | % & Tonnes / yr | Reduction in raw gypsum usage / reserve extension |
| Carbon Impact | Net Embodied Carbon | kg CO₂e / m² | Carbon reduction vs. traditional plasterboard benchmark |
| Carbon Removal | Total Annual CDR | Tonnes CO₂ / yr | Quantified carbon removal credit potential |
| Commercial Case | Estimated CAPEX & OPEX | £ (GBP) | Capital investment required and ongoing operational cost |
| Financial Return | Unit Cost & Payback | £ / m² & Years | Cost per square meter and estimated capital payback timeline |

  - Out of Scope for Phase 1

- Live IoT or automated telemetry feeds from operational plant hardware.

- Automated machine learning optimization routines (reserved for Phase 3).

- Multi-tenant automated public registration (access will be controlled via admin-managed credentials for demo purposes).